## Slide 1
ENSE 477 BI-WEEKLY SCRUM REPORT-OUT
CALTOR
EARL JEDRICK MACALINO
UMANGI PATEL
GLAIZA REGONAS
[25th February, 2020]

## Slide 2: PROJECT DEATS
Remind me what you are doing
  What problem(s) are you trying to solve?
    To upgrade the Grading Calculator and academic Planner for the Academic Transition Program in UofR.
  What gap are you filling?
    To have a proper and reliable web application that will help students get out of probation.
  What innovation are you creating?
    A web page that will act as a tool to help students keep track of their grades.

## Slide 3: Constraints and Function Requirements
    Constraints
      Users will need to enter their previous grades in order to determine their UGPA and store it in the database.
      Not free to design what we want; we must constantly meet with the stakeholders for them to approve every step with make.
    Functional requirements
  The Grading Calculator must be able to:
    Have user signup and log in
    Stores user’s inputs (assignment grades, grades from previous classes)
    From those stored data be able to calculate the user’s UGPA according the University of Regina standard
    Have those data and calculations saved when the user logs back in so that they don’t have to keep entering their grades
    Have a different section for the Academic Transition Program class
    Be able to also be used by other students not just the ones in the program
    An academic plan that will help student plan out their future classes.

## Slide 4: StoriesOnBoard

## Slide 5: PROJECT & DOCUMENTATION REVIEW
  Program Language used: HTML, CSS, React JS, Ajax, Jquery, JSON
  Testing plans/work
    Functionality testing
    Usability testing: In Progress
    Interface Testing: In Progress
    Compatibility Testing: In Progress
    Performance Testing
    Security Testing
  Deployment/change management plan/work
  Maintenance & refactoring plan/work
    No maintenance needed once done the project.

## Slide 6: Demo

## Slide 7: GitHub/Version control “stamp of approval”
ttps://github.com/regonasg/Capstone-Project
GitHub:

## Slide 8: GROUP REFLECTION
Do you feel you are on track?
  No we are not; We are behind
Do you feel there are barriers to your success (if any)?
  Yes, running into problem with Luanna, how she wants think in certain way
  Changing design; multiple times to meet the needs
  Backend is not being implemented
Do you need any help going forward?
  Yes, how do we manage this – considering we only have 20 days left and have a viable product.
Any other questions or concerns?
  No

## Slide 9: IMAGE REFS
Show me what you got, https://pictures.abebooks.com/isbn/9781548899530-us-300.jpg
Patrick, https://imgflip.com/memetemplate/43274976/spongebob-patrick-nail-saw
Dilbert, http://4.bp.blogspot.com/-tVbJsudDNaw/T29WxQ0PHZI/AAAAAAAAABc/UlTwD2gkzA4/s1600/Dilbert%2520Software%2520Demo%5B1%5D.jpg
Pondering, https://imgflip.com/s/meme/Question-Rage-Face.jpg
Seal of Approval, https://www.instructables.com/id/How-to-Make-a-Quality-Meme/
Empathy Map Template, https://medium.com/pivotbot/the-customer-empathy-mapping-toolkit-1f7bc6ed8571